## Slide 1
JSW MG MOTOR INDIA
Cost Reduction Idea Analysis Presentation
Presentation generated by VAVE AI
Generated by VAVE-AI

## Slide 2
Ideas Summary (Part 1)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-ET-ID-24 | Redesign the current front logo assembly making the mentioned changes, 1. Remove the Logo Holder (Black) 2. Instead of chrome plating the Logo Holding Bracket, finish it in Black and snap-fit the logo M and G onto this 3. Introduce a new chrome-plated edge trim to complete the design | nan | INR 132.0 | TBD | nan | nan | nan
2311-EL-ID-01 | Replace the 16-pin connector set used on the IRVM assembly with an 8-pin connector set. | Confirm on 10 pin connector availability with supplier (similar to Kia) | INR 142.0 | NG | Confirm on 10 pin connector availability with supplier (similar to Kia) | Narendra | 2023-11-24 00:00:00
2311-EL-ID-25 | Replace Brass with Steel in the manufacture of the Main Terminal Connector Bolt within the Engine-Bay Fusebox Assembly of MGI | nan | INR 140.0 | TBD | nan | nan | nan
2311-DA-ID-13 | Replace the Black Coated tracks used in the window regulators with Galvanized Steel tracks | Complete cost increase | INR 93.0 | NG | Complete cost increase | Kalp | 2023-12-15 00:00:00
2311-EL-ID-17 | Replace the oxygen sensors used in MGI with the oxygen sensors used in KIA | Homeroom ideas to be bunched up and taken up for implementation at program level | INR 139.0 | Hold | Homeroom ideas to be bunched up and taken up for implementation at program level | Manish Jaju | 2024-02-20 00:00:00
Generated by VAVE-AI

## Slide 3
Ideas Summary (Part 2)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-DA-ID-11 | Replace PMMA+ASA with PC-ABS in the manufacture of the LH and RH Side Spoilers | Confirm Business case | INR 79.0 | NG | Confirm Business case | Kalp | 2023-11-02 00:00:00
2311-DA-ID-04 | Replace the Mounting Point Covers present on each of the LH and RH side speaker/door handle housing trims of MGI with a smaller one as in KIA | Confirm business case | INR 47.0 | NG | Confirm business case | Kalp | 2023-11-07 00:00:00
2311-PRODUCT-ID-05 | Reduce the projection of the 'HECTOR' badging on the tailgate at the rear end of the car from 4mm to 2.5mm | Verify business case | INR 135.0 | NG | Verify business case | Kalp | 2023-11-24 00:00:00
2311-PA-ID-02 | Redesign the current Brake Pedal Mounting Bracket used in MGI to a similar bracket used in KIA. | nan | INR 113.0 | TBD | nan | nan | nan
2311-DA-ID-10 | Instead of using Aluminum in the manufacture of the Mirror Main Frame, use PA6-GF 50 | Homeroom ideas to be bunched up and taken up for new program | INR 135.0 | NG | Homeroom ideas to be bunched up and taken up for new program | nan | nan
Generated by VAVE-AI

## Slide 4: Chart Analysis Discussion
Chart: Cost Savings by Idea
| 2311-ET-ID-24 | 2311-EL-ID-01 | 2311-EL-ID-25 | 2311-DA-ID-13 | 2311-EL-ID-17 | 2311-DA-ID-11 | 2311-DA-ID-04 | 2311-PRODUCT-ID-05 | 2311-PA-ID-02 | 2311-DA-ID-10
Savings (INR) | 132 | 142 | 140 | 93 | 139 | 79 | 47 | 135 | 113 | 135
Generated by VAVE-AI

## Slide 5: Pie chart for ideas status
Chart: Ideas Status Distribution
| Implemented | Status OK | Status TBD | Status NG
Status | 0 | 0 | 3 | 6
• Total Ideas: 10
• Total Potential Savings: INR 1,155.00
• Implemented Ideas: 0
• Status OK: 0
• Status TBD: 3
• Status NG: 6
• The provided cost reduction ideas focus on process deletions and material replacements to reduce manufacturing costs.
• Key proposals include removing paint coatings from brackets and mounts, replacing PC-ABS with ABS, and switching to galvanized steel for window regulators.
• These changes aim to maintain functionality while reducing costs and, in some cases, weight.
Generated by VAVE-AI

## Slide 6: Summary section
Total Ideas: 10 ideas analyzed.
Total Savings: INR 1,155.00 in potential cost reductions.
Key Proposals: Remove paint coatings from mounts and brackets, replace PC-ABS with ABS, and use galvanized steel for window regulators.
Status: All ideas currently TBD, pending further evaluation.
Focus: Cost reduction through process deletion and material substitution while maintaining functionality.
Generated by VAVE-AI