## Slide 1
JSW MG MOTOR INDIA
Cost Reduction Idea Analysis Presentation
Presentation generated by VAVE AI
Generated by VAVE-AI

## Slide 2
Ideas Summary (Part 1)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-ST-ID-04 | Reduce the length of the Iron Castings from 175mm to 110mm and Increase the length of the Rods to compensate instead, similar to the setup employed in KIA | nan | INR 122.0 | NG | nan | nan | nan
2311-ST-ID-05 | Redesign the current Steering Column to Steering Rack Linkage Plastic Trim and the Rubber Bush associated with a smaller setup as employed in KIA | nan | INR 98.0 | NG | nan | nan | nan
2311-ST-ID-03 | Replace the Cast Aluminium Steering Column Mount in MGI with a fabricated sheet welded onto the shaft as used in KIA | nan | INR 131.0 | NG | nan | nan | nan
2311-ST-ID-06 | Reduce the overall length and width of the rubber boots in MGI to match the dimensions of the similar rubber boots used in KIA | nan | INR 97.0 | NG | nan | nan | nan
2311-DA-ID-09 | Replace the Double-Track Drum and Pulley System used at the front door assemblies with a Single-Track Drum and Pulley System used at the rear door assemblies of the vehicle | nan | INR 92.0 | NG | nan | nan | nan
Generated by VAVE-AI

## Slide 3
Ideas Summary (Part 2)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-PRODUCT-ID-11 | Reduce the width of the trunk liner flap by 60mm from the upper edge. | Confirm business case for 20mm reduction | INR 89.0 | TBD | Confirm business case for 20mm reduction | Kalp | 2024-02-14 00:00:00
2311-ST-ID-02 | Replace PC-ABS with ABS in the manufacture of the Steering Wheel Top Trim 2 since the finish could be achieved on ABS-made trims as well | nan | INR 98.0 | TBD | nan | nan | nan
2311-SS-ID-03 | Substitute the Seatbelt Buckles used in the front row of the seating system in the vehicle with those employed in the second and third row LH and RH sides of the vehicle | nan | INR 126.0 | NG | nan | nan | nan
2311-PRODUCT-ID-10 | Reduce the length of the Seat Release Straps found on the second and third-row seats | nan | INR 86.0 | NG | nan | nan | nan
2311-PRODUCT-ID-16 | Replace fiberboard with velcro tape and carpet in the assembly | Check for loss in functionality | INR 64.0 | TBD | Check for loss in functionality | Narendra | 2024-02-22 00:00:00
Generated by VAVE-AI

## Slide 4: Chart Analysis Discussion
Chart: Cost Savings by Idea
| 2311-ST-ID-04 | 2311-ST-ID-05 | 2311-ST-ID-03 | 2311-ST-ID-06 | 2311-DA-ID-09 | 2311-PRODUCT-ID-11 | 2311-ST-ID-02 | 2311-SS-ID-03 | 2311-PRODUCT-ID-10 | 2311-PRODUCT-ID-16
Savings (INR) | 122 | 98 | 131 | 97 | 92 | 89 | 98 | 126 | 86 | 64
Generated by VAVE-AI

## Slide 5: Pie chart for ideas status
Chart: Ideas Status Distribution
| Implemented | Status OK | Status TBD | Status NG
Status | 0 | 0 | 3 | 7
• Total Ideas: 10
• Total Potential Savings: INR 1,003.00
• Implemented Ideas: 0
• Status OK: 0
• Status TBD: 3
• Status NG: 7
• The provided cost reduction ideas focus on process deletions and material replacements to reduce manufacturing costs.
• Key proposals include removing paint coatings from brackets and mounts, replacing PC-ABS with ABS, and switching to galvanized steel for window regulators.
• These changes aim to maintain functionality while reducing costs and, in some cases, weight.
Generated by VAVE-AI

## Slide 6: Summary section
Total Ideas: 10 ideas analyzed.
Total Savings: INR 1,003.00 in potential cost reductions.
Key Proposals: Remove paint coatings from mounts and brackets, replace PC-ABS with ABS, and use galvanized steel for window regulators.
Status: All ideas currently TBD, pending further evaluation.
Focus: Cost reduction through process deletion and material substitution while maintaining functionality.
Generated by VAVE-AI