## Slide 1
JSW MG MOTOR INDIA
Cost Reduction Idea Analysis Presentation
Presentation generated by VAVE AI
Generated by VAVE-AI

## Slide 2
Ideas Summary (Part 1)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-DA-ID-35 | Replace PBT-GF30 with PA6-GF30 in the manufacture of the gear casings. | Consider in homeroom bucket | INR 147.0 | Hold | Consider in homeroom bucket | Ratnadeep | TBC
2311-IP-ID-02 | Replace PC+ABS/TPU used in the manufacture of the Centre Console Bottle Holder Trim with PP | Supplier evalutiaon | INR 87.0 | TBD | Supplier evalutiaon | Narendra | 2024-02-22 00:00:00
2311-PRODUCT-ID-11 | Reduce the width of the trunk liner flap by 60mm from the upper edge. | Confirm business case for 20mm reduction | INR 89.0 | TBD | Confirm business case for 20mm reduction | Kalp | 2024-02-14 00:00:00
2311-IP-ID-15 | Replace PC-ABS with ABS in the manufacture of IP LHS & RHS Trims since the finish could be achieved on ABS-made trims as well | Potential saving evaluation of RM level is required to take this with SGMW for further discussions. | INR 60.0 | TBD | Potential saving evaluation of RM level is required to take this with SGMW for further discussions. | Kalp | nan
2311-SS-ID-04 | Substitute the leather upholstery on the left-hand (LH) and right-hand (RH) sides of the third-row seat bases with the same fabric utilized on the LH and RH sides of the corresponding backrests | Check for combined business case | INR 48.0 | NG | Check for combined business case | Kalp | 2023-11-10 00:00:00
Generated by VAVE-AI

## Slide 3
Ideas Summary (Part 2)
Idea ID | Proposal | Imp | Saving Value | Status | Way Forward | Responsibility | Date
2311-FS-ID-01 | Remove the Neoprene Foam Sheaths present on the fuel lines and the fuel inlet hose of MGI | Confirm Kia routing photos for analysis with ASI | INR 142.0 | NG | Confirm Kia routing photos for analysis with ASI | Ratnadeep | 2024-02-12 00:00:00
2311-HV-ID-04 | Replace PC-ABS with PP-TD40 in the manufacture of the Second and Third-Row Air Vent Casings in MGI | Potential saving evaluation of RM level is required to take this with SGMW for further discussions. | INR 123.0 | TBD | Potential saving evaluation of RM level is required to take this with SGMW for further discussions. | Kalp | nan
2311-DA-ID-14 | De-content the Coasters/Inserts from the Door Recess Trims and the second-row AC Vent Bottom Storage Area | nan | INR 75.0 | TBD | nan | nan | nan
2311-DA-ID-27 | Replace ABS+PVC+PU with PP+PE-TD14 in the manufacture of both Front and Rear Passenger Armrest Trims of MGI | New tooling cost from YFI to be confirmed for business case calculations | INR 126.0 | NG | New tooling cost from YFI to be confirmed for business case calculations | Akhil | 2024-02-12 00:00:00
2311-PRODUCT-ID-02 | Replace the Plastic Caps mounted onto the doors, hood, and tailgate (total 14) with adhesive stickers. | nan | INR 130.0 | NG | nan | nan | nan
Generated by VAVE-AI

## Slide 4: Chart Analysis Discussion
Chart: Cost Savings by Idea
| 2311-DA-ID-35 | 2311-IP-ID-02 | 2311-PRODUCT-ID-11 | 2311-IP-ID-15 | 2311-SS-ID-04 | 2311-FS-ID-01 | 2311-HV-ID-04 | 2311-DA-ID-14 | 2311-DA-ID-27 | 2311-PRODUCT-ID-02
Savings (INR) | 147 | 87 | 89 | 60 | 48 | 142 | 123 | 75 | 126 | 130
Generated by VAVE-AI

## Slide 5: Pie chart for ideas status
Chart: Ideas Status Distribution
| Implemented | Status OK | Status TBD | Status NG
Status | 0 | 0 | 5 | 4
• Total Ideas: 10
• Total Potential Savings: INR 1,027.00
• Implemented Ideas: 0
• Status OK: 0
• Status TBD: 5
• Status NG: 4
• The provided cost reduction ideas focus on process deletions and material replacements to reduce manufacturing costs.
• Key proposals include removing paint coatings from brackets and mounts, replacing PC-ABS with ABS, and switching to galvanized steel for window regulators.
• These changes aim to maintain functionality while reducing costs and, in some cases, weight.
Generated by VAVE-AI

## Slide 6: Summary section
Total Ideas: 10 ideas analyzed.
Total Savings: INR 1,027.00 in potential cost reductions.
Key Proposals: Remove paint coatings from mounts and brackets, replace PC-ABS with ABS, and use galvanized steel for window regulators.
Status: All ideas currently TBD, pending further evaluation.
Focus: Cost reduction through process deletion and material substitution while maintaining functionality.
Generated by VAVE-AI